**PROG209 HW-5 Preplan**

By Nikita Chepuri and Lucia Liu

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No.** | **Task** | **Owner** | **Due Date** | **Note** |
| 1 | Prog209 HW 5-1: write preplan for this project and submit as a team | Nikita, Lucia | 1/29/2021 |  |
| 2 | Create Prog209 HW-5 repository on GitHub | Lucia | 1/29/2021 |  |
| 3 | Prog209 HW 5-2: write html and css file, and pull request on GitHub | Nikita | 2/1/2021 |  |
| 4 | Prog209 HW 5-2: review html and css files, and commit to main branch | Lucia | 2/1/2021 |  |
| 5 | Prog209 HW 5-2: write 2 js files and pull request on GitHub | Lucia | 2/3/2021 |  |
| 6 | Prog209 HW 5-2: review js files, and commit to main branch | Nikita | 2/4/2021 |  |
| 7 | Prog209 HW 5-2: final wrap up and submit homework | Nikita, Lucia | 2/5/2021 |  |
| 8 | Prog209 HW 5-3: write post project team report and submit separately | Nikita, Lucia | 2/8/2021 |  |